## Slide 1: Music Rater – Status for 9/30/2024
Adrianna Bordonaro, Project Manager
adrianna.bordonaro1@marist.edu

## Slide 2: Executive Summary
Complete: Email & password account creation & verification, Google login
On schedule: UX/UI design (Figma), logo/colors, landing page
In progress: Spotify login
At risk: N/A
Complete: Google login redirection issue fixed

## Slide 3: Status Details
Spotify login
  302 Callback/URL redirect error
UX/UI
  Emulating vs differentiating from Spotify
  Dark mode/light mode
  Mobile vs desktop
  Record logo

## Slide 4: Next Steps / Actions
Complete UX/UI design
Complete Spotify login and work on API integration

## Slide 5: Thank you
Questions?