## Slide 1: Melodi (Music Reviews) – Status for 11/4/2024
Adrianna Bordonaro, Project Manager
adrianna.bordonaro1@marist.edu

## Slide 2: Executive Summary
Complete: Friends/followers
On schedule: Reviews page UI
In progress: Reviewing songs, evaluate requirements
At risk: N/A
Complete: FR1 User Profiles, user interface, friends & followers

## Slide 3: Status Details
Working on song rating functions (issues pulling Spotify data)
Issue with MongoDB/accounts database

## Slide 4: Next Steps / Actions
FR 2 (playlists)
FR 3 (song ratings)
FR 4 (friends)
FR 5 (search function)
NF 1 (non functional)
FR 6 & 7

## Slide 5: Thank you
Questions?