## Slide 1: Melodi (Music Reviews) – Status for 11/11/2024
Adrianna Bordonaro, Project Manager
adrianna.bordonaro1@marist.edu

## Slide 2: Executive Summary
Complete: Spotify API song fetching
On schedule: Reviews, search function
In progress: Evaluate scope / later requirements
At risk: N/A
Complete: FR1 User Profiles, user interface, friends & followers, reviews page UI

## Slide 3: Status Details
Solved issues with Spotify API, song fetching now works as intended
  This should pave the way for search and playlists
  With reviews working the rest of FR4 Friends is clear to continue
Planning to accomplish FR2 Playlists with custom algorithms
Concerned about some late-stage requirements (voice search, mobile app)

## Slide 4: Next Steps / Actions
FR 2 (playlists)
FR 3 (song ratings)
FR4 (friends)
FR 5 (search function)
NF 1 (non functional)
FR 6 & 7

## Slide 5: Thank you
Questions?