## Slide 1: Melodi (Music Reviews) – Status for 11/25/2024
Adrianna Bordonaro, Project Manager
adrianna.bordonaro1@marist.edu

## Slide 2: Executive Summary
Complete: Reviews (like and delete reviews)
On schedule: Generating playlists, suggested reviews
In progress: N/A
At risk: N/A
Complete: FR1 User Profiles, FR3 Song Ratings, user interface, friends & followers, Spotify data, reviews, activity feed, social features, homepage

## Slide 3: Status Details
Last pieces of FR4 social activity
NF1 non-functional requirements underway
Working on FR2 Playlists and FR5 Discovery

## Slide 4: Next Steps / Actions
FR 2 (playlists)
FR 4 (friends)
FR 5 (search function)
NF 1 (non functional)

## Slide 5: Thank you
Questions?