## Slide 1: Music Rater – Status for 9/23/2024
Adrianna Bordonaro, Project Manager
adrianna.bordonaro1@marist.edu

## Slide 2: Executive Summary
Complete: Email login/account creation functions, username/password checks, MongoDB connection
On schedule: Email verification, Spotify login
In progress: Google login, MFA, UX/UI design
At risk: N/A
Complete: ER + Use Case Diagrams, Project tracking in Github

## Slide 3: Status Details
Google Login & MFA
  Debugging
  Will not redirect to homepage
  Cannot sign out of google
UX/UI design
  In progress
  Need to decide on aspects as a team

## Slide 4: Next Steps / Actions
Once login and account functionality is complete we will move on to FR2 (playlists with Spotify API)
Research potential additional APIs

## Slide 5: Thank you
Questions?