## Slide 1: Music Rater – Status for 9/16/2024
Adrianna Bordonaro, Project Manager
adrianna.bordonaro1@marist.edu

## Slide 2: Executive Summary
On schedule: Spotify API research, API login functionality, ER & Use Case diagrams
In progress: Finalizing milestones and project timeline
At risk: N/A
Completed: Requirements, GitHub repository, project tracking and bug tracker, MongoDB database setup
G
R
Y
Issue being worked
At risk
On schedule
B
Complete

## Slide 3: Status Details
Milestones and timeline:
  Decisions like this will be made during class time / another meeting in the future
  Needed to clarify what was required for this assignment
Requirements
  Fine points of some requirements
Accomplishments:
  Ahead of schedule with tools and code
  Identified potential issues with Spotify API and have plans to mitigate them

## Slide 4: Next Steps / Actions
ERD + Use Case Diagram
UX/UI design
Additional APIs and tools as needed (sign-in, batch, voice)
Playlist requirements

## Slide 5: Thank you
Questions?